PoC Report

1	PoC Project Details

1.1	PoC Project Review

PoC number: 14

PoC Project Name: Network resource allocation for Gaming using MEC BandWidth Management service and TeraFlowSDN

PoC Project Host: CTTC

Short Description: MEC BandWidth Management (BWM) service and TeraFlowSDN can be used to provide dedicated resources for network resource allocation for Gaming. BWM allows applications to allocate specific amounts of bandwidth to gaming applications, while TeraFlowSDN provides a way to manage and control traffic flows. This can help to ensure that gaming traffic has priority over other traffic, which can improve the gaming experience for users. The tests of this compute-network interface can also be interesting for upcoming 6G networks.

PoC Project Status (Ongoing/Completed): Completed

1.2	PoC Team Members Review

|  | Organisation name | ISG MEC participant (yes/no) | Contact (Email) | PoC Point of Contact (*) | Role (**) | PoC Components |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | CTTC | YES | ricard.vilalta@cttc.es | X | Infrastructure provider | TeraFlowSDN Edge routers and servers |
| 2 | xFlow | YES | ayesha.ayub@xflowresearch.com ikram.haq@xflowresearch.com | X | Aplication provider | App |
| 3 | Telefónica | YES | diego.r.lopez@telefonica.com riccardo.nicolicchia@telefonica.com |  | Network Operator | - |

All the PoC Team members listed above declare that the information in this report is conformant to their activities during the PoC Project.

1.3	PoC Project Scope Review

1.3.1	PoC Topics

Report the status of all the PoC Topics and Expected Contributions anticipated in the PoC Proposal

| PoC Topic Code | PoC Topic Description | Related WG/WI | Submitted Contribution link | Date | Status (*) |
| --- | --- | --- | --- | --- | --- |
| Topic 4 | MEC-enabled Vertical Segments applications |  |  |  |  |
| Topic 3 | MEC Architecture |  |  |  |  |

1.4	PoC Project Milestones Review

| PoC Milestone | Milestone description | Target Date | Additional Info | Completion Date |
| --- | --- | --- | --- | --- |
| P.S | PoC Project Start | 01/09/23 |  | 01/09/2023 |
| P.C1 | PoC Expected Contribution 1 | 01/11/23 |  | P.C1 |
| P.D1 | Demo at Game Developers Conference 2024 | 18/03/24 |  | 18/03/24 |
| P.D2 | Demo at Network of Future conference 2024 | 02/10/24 | Shayan Hajipour (Centre Tecnològic de Telecomunicacions de Catalunya (CTTC), Spain); Muhammad Hamza (xFlow Research, Pakistan); Lluis Gifre Renom (CTTC, Spain); Carlos Agustín Manso, Ramon Casellas and Ricardo Martinez (Centre Tecnològic de Telecomunicacions de Catalunya (CTTC/CERCA), Spain); Ikram Haq (xFlow Research, Pakistan); Diego Lopez (Telefonica I+D, Spain); Riccardo Nicolicchia (Telefónica Innovación Digital, Spain); Raul Muñoz (Centre Tecnològic de Telecomunicacions de Catalunya (CTTC/CERCA), Spain); Ricard Vilalta (CTTC, Spain), Network Resource Allocation for Gaming Using MEC API and TeraFlowSDN, in Proceedings of 15th International Conference on Network of the Future (NoF 2024), October 02-04, 2024, Castelldefels (Barcelona), Spain. | 02/10/24 |
| P.D3 | Software and Standards for Smart Networks and Services Conference & Hackfests | 12-14/11/24 | Network Resource Allocation for Gaming Using MEC API and TeraFlowSDN Presented by Shayan Hajipour, CTTC | 12-14/11/24 |
| P.R | PoC Report | 30/11/24 |  | 30/11/24 |
| P.E | PoC Project End | 30/11/24 |  | 30/11/24 |

2	Additional information

Demonstration available at: https://www.youtube.com/watch?v=mv6UbJ78HL0

The research leading to this publication has been partially financed by the Horizon Europe Hexa-X-II Project (grant agreement No. 101095759) and by Ministerio de Asuntos Económicos y Transformación Digital and the European Union-Next GenerationEU in the frameworks of the Plan de Recuperación, Transformación y Resiliencia and of the Mecanismo de Recuperación y Resiliencia trough UNICO-5G I+D 6GMICROSDN project under references TSI-063000-2021-19, TSI-063000-2021-20, TSI-063000-2021-21 MCIN/AEI/10.13039/501100011033/FEDER/UE and by the RELAMPAGO project (Grant PID2021-127916OB-I00),  funded by MICIU/AEI/ 10.13039/501100011033 and by ERDF/EU.